Raasta FYP — Joint Work Plan

Zoya (BS Data Science)  ·  Amna (BAI)

Project: Raasta — Real-time road hazard awareness for drivers (Pakistan)

App stack: Flutter + on-device TFLite (YOLOv8) + Firebase Auth + Hive

Collaboration: GitHub (one repo, PR-based)

Document purpose: Single source of truth for who does what, how, and when. Update when scope changes.

Version: 1.0 — 11 August 2026

# 1. Project goal

Raasta uses the phone’s rear camera, GPS, and voice alerts to warn drivers about road damage, people/animals, traffic signs, speeding, and wrong-way driving, then stores a local trip summary — with no internet required while driving.

# 2. Modules overview & current status

| Module | Name | Status | Owner going forward |
| --- | --- | --- | --- |
| M1 | User onboarding & profile | Done | Shared credit (Phase-1) |
| M2 | Road damage detection | Mostly done (3-class TFLite live) | Zoya (improve + merge with M5) |
| M3 | Traffic sign reading | Not started | Amna |
| M4 | Speed monitoring & alerts | Mostly done (GPS + HUD; limit hard-coded 60) | Amna (connect limits from M3) |
| M5 | Pedestrians & animals | Not in app (training planned) | Zoya |
| M6 | Wrong-way driving | Not started | Zoya |
| M7 | Driver insights dashboard | Mostly done | Zoya (extend for new hazards) |

Already working in the app (do not rebuild): signup/login, permissions, language (EN/Urdu/bilingual), live camera drive screen, M2 pothole/crack/speed_bump TFLite, GPS speed HUD, overspeed voice + cooldown, trip start/end, local Hive history, weekly dashboard.

# 3. Equal workload split

## Zoya (BS Data Science) — ~50%

| Area | Responsibility |
| --- | --- |
| M2 + M5 | One YOLOv8n model, 8 classes → TFLite → Flutter alerts |
| M6 | Wrong-way detection (heuristics + delay + alerts) |
| M7 | Trip/hazard analytics for all new event types |
| Evaluation | Metrics tables, confusion notes, failure cases for report |

## Amna (BAI) — ~50%

| Area | Responsibility |
| --- | --- |
| M3 | Sign detection + OCR (EN/Urdu) + speak in preferred language |
| M4 link | Speed limit from detected signs (replace fixed 60 km/h) |
| Pipeline | Run OCR only when a sign is detected (battery) |
| Integration | Clean APIs so Zoya’s M7 can log sign/speed events |

## Shared (both)

GitHub PRs and code review of each other’s work

Joint road tests and demo video

Final report merge, slides, viva prep

Week 8–9 full-app integration

# 4. Class / event contracts (so we don’t conflict)

## Zoya’s YOLO classes (raasta_m2_m5)

| ID | Class | Module |
| --- | --- | --- |
| 0 | pothole | M2 |
| 1 | crack | M2 |
| 2 | speed_bump | M2 |
| 3 | person | M5 |
| 4 | cow | M5 |
| 5 | dog | M5 |
| 6 | goat | M5 |
| 7 | horse | M5 |

## Events Amna must emit for M7 (Zoya displays)

When these happen, write into the same trip log structure (extend Hive model together in one PR):

speed_warning (limit used, current speed)

sign_read (optional count: signs spoken)

wrong_way — Zoya emits this; Amna does not own M6

## Events Zoya must emit for M7

Counts: pothole, crack, speed_bump, person, cow, dog, goat, horse

wrong_way alert count

# 5. How to work — Zoya (detailed)

## 5.1 M2 + M5 — Train one model

Goal: Fine-tune yolov8n.pt on 8 classes; ship assets/models/raasta_m2_m5.tflite.

Where: Google Colab (T4 GPU). Local PC has no NVIDIA GPU — do not train locally.

Start here:

Read ml/README.md and ml/DATASETS.md

Open Colab → upload ml/colab/RAASTA_YOLOv8_M2_M5.ipynb

Runtime → GPU (T4)

Add Roboflow API key

Run all → download .pt + .tflite

Put TFLite in assets/models/raasta_m2_m5.tflite

Update Flutter interpreter: numClasses = 8, map new HazardTypes, TTS phrases

Target: mAP50 ≈ 0.55–0.75 (realistic). Do not chase 96% paper numbers.

Polish (after baseline works):

Add 50–200 local Islamabad/Rawalpindi frames if possible

Tune confidence per class (speed_bump usually higher threshold)

Keep ROI focused on road; night = more night images + torch, not a second model

Done when: Live phone demo detects at least pothole/bump + person (and ideally 1 animal class) with voice alert.

## 5.2 M6 — Wrong-way (no custom training)

Goal: Visual + voice warning after ~60s confirmation.

Approach (recommended):

Use camera to estimate motion of other vehicles (optical flow / simple motion) OR simpler FYP path: compare GPS heading + majority of detected vehicles moving opposite

If ego direction conflicts with flow → start a timer

If conflict lasts ≥ 60 seconds → alert once, then cooldown

Ignore short conflicts (turns, lane changes, parking)

Do not train a wrong-way neural net for FYP.

Done when: Demo can force a wrong-way scenario (video or staged) and show delayed alert + M7 log entry.

## 5.3 M7 — Dashboard extensions

Goal: Show new hazard types + wrong-way + keep weekly overview accurate.

Tasks:

Extend HazardType / trip counters for M5 + wrong-way

Trip summary sheet after drive

Weekly totals still work offline (Hive)

Done when: After a test drive, dashboard numbers match what was announced.

## 5.4 Evaluation pack (viva)

Save in docs/eval/ or report appendix:

Training curves / best mAP50

Per-class notes (what fails: small cracks, night goats, etc.)

5–10 screenshot/video failure examples

# 6. How to work — Amna (detailed)

## 6.1 M3 — Traffic sign reading

Goal: Detect sign → OCR text → speak in user language (EN / Urdu / bilingual).

Do this in layers (don’t start with Urdu OCR):

| Step | What | How |
| --- | --- | --- |
| 1 | Sign detector | Fine-tune small YOLO on traffic signs or use a public sign model; export TFLite |
| 2 | English OCR | Prefer Google ML Kit Text Recognition (on-device) — do not train OCR from scratch |
| 3 | Urdu OCR | Pretrained Urdu-capable OCR; if weak, demo common signs with template/fallback phrases |
| 4 | Translate when needed | Simple mapping / translation for spoken output — not a full NMT research model |
| 5 | TTS | Reuse existing TtsService + language preference from M1 |
| 6 | Battery | Run OCR only when detector finds a sign (gate high-res crop) |

Scope safety (if time is short): English + numeric speed-limit signs first; Urdu as best-effort for viva.

Done when: Point phone at a speed-limit / stop-style sign → text appears and is spoken.

## 6.2 M4 — Speed limit from signs

Goal: Replace hard-coded speedLimitKph = 60.

Tasks:

When OCR/sign pipeline reads a speed limit (e.g. 40/50/60/80), update active limit

Keep existing GPS speed, margin (~3 km/h), cooldown (~45s), green/yellow/red HUD

Optional: remember last known limit for the trip until a new sign appears

Done when: Overspeed alert uses the sign’s limit, not always 60.

## 6.3 Integration notes for Amna

Prefer new files under clear names, e.g. lib/data/services/sign_detector.dart, ocr_service.dart

Avoid rewriting Zoya’s YOLO M2/M5 interpreter unless agreed in a GitHub Issue

Document in PR: how Drive screen calls your pipeline (order of models / frame skip)

# 7. GitHub workflow (both must follow)

## Branches

main → demo-ready only

develop → weekly integration

feature/zoya-m2-m5 , feature/zoya-m6-wrong-way , feature/zoya-m7-extend

feature/amna-m3-signs , feature/amna-m4-speed-limit

## Rules

No direct commits to main

Open a PR → other person reviews (even a short “LGTM”) → merge to develop

Sunday (or agreed day): merge develop → main, tag v0.x.y

Issue labels: zoya, amna, shared, blocked, scope-change

Commit style: feat(m5): add animal classes to interpreter

## Folder ownership (reduce merge pain)

| Path | Primary owner |
| --- | --- |
| ml/ (datasets, Colab, train scripts) | Zoya |
| ml/ sign-specific subfolder (if needed) | Amna |
| assets/models/raasta_m2_m5.tflite | Zoya |
| assets/models/ sign / OCR assets | Amna |
| M5 / M6 / M7 Dart services | Zoya |
| M3 / M4-from-sign Dart services | Amna |
| Shared: drive_provider, trip Hive models | Coordinate via Issue before big edits |

# 8. 10-week timeline (parallel)

| Week | Zoya | Amna | Shared |
| --- | --- | --- | --- |
| 1 | Dataset merge + Colab baseline train | Sign dataset + detector baseline | Repo branches + Issues board |
| 2 | Improve mAP; export TFLite v1 | Sign TFLite / detector in app stub | — |
| 3 | Flutter: 8-class + M5 TTS | English OCR + speak | Smoke test on one phone |
| 4 | Thresholds + night samples | Urdu / bilingual path | — |
| 5 | Start M6 prototype (delay logic) | M4: live speed limit from signs | — |
| 6 | M6 alerts + M7 wrong-way log | Harden OCR gating / battery | Joint road test #1 |
| 7 | M7 charts for all new types | Polish M3 false positives | — |
| 8 | Integration fixes | Integration fixes | One APK with all modules |
| 9 | Report: data, train, M2/M5/M6/M7 | Report: M3, M4, algorithms | Merge report |
| 10 | Viva prep | Viva prep | Demo video + slides |

If behind: Amna drops deep Urdu OCR first; Zoya keeps M6 simple (GPS heading conflict + long delay) before fancy vision.

# 9. Definition of done (committee checklist)

## Must demo (both present)

Login + permissions + language

Live M2 hazards (pothole / bump)

M5 at least person (+ one animal if possible)

Sign read + spoken (Amna)

Overspeed uses sign limit (Amna)

Wrong-way delayed alert (Zoya)

Trip saved + weekly dashboard (Zoya)

## Report must include

Module ownership table (Section 3)

Dataset sources + train setup (Zoya)

M3 pipeline diagram (Amna)

M6 algorithm + why 60s delay (Zoya)

Limitations (honest): night, Urdu OCR, false alarms

# 10. Communication

Prefer GitHub Issues for tasks and blockers

For urgent blocks: message + link the Issue

Scope changes only with label scope-change and both agree (update this document)

Do not silently take the other’s module

# 11. Quick “what do I do tomorrow?”

## Zoya

Create GitHub Project/Issues for M2+M5, M6, M7

Run/fix RAASTA_YOLOv8_M2_M5.ipynb on Colab

Note best mAP50 and share with Amna in a short update

## Amna

Create Issues for M3 steps (detect → OCR EN → TTS → Urdu → gate)

Pick sign dataset + OCR library (ML Kit recommended for speed)

Branch feature/amna-m3-signs and add a stub service that logs “sign candidate” boxes

# 12. Document control

| Version | Date | Notes |
| --- | --- | --- |
| 1.0 | 2026-08-11 | Initial equal split: Zoya = M2+M5+M6+M7; Amna = M3+M4 link |

Owners of this plan file: Zoya & Amna (both may edit via PR).

Raasta — work equally, merge weekly, demo one app.